BELLE TROUVE

Session Report  •  Backend Development — Session 19

Date: June 9, 2026  |  Location: MacBook Air (Library)

# Part 1: Work Completed This Session

## 1.1  ESLint Configuration Fix

The firebase deploy --only functions command failed on first attempt due to 105 ESLint errors across all 7 source files. All errors were style-only (max-len: lines exceeding 80 characters, require-jsdoc: missing JSDoc comments). The .eslintrc.js file was updated to disable both rules by adding max-len: off and require-jsdoc: off to the rules object. After running npm run lint -- --fix to auto-correct the remaining 72 fixable issues, lint passed cleanly. Note: a TypeScript version warning (6.0.3 vs supported <5.2.0) appears on every lint/build run but is non-blocking.

## 1.2  Cloud Functions Deployment

First deploy attempt succeeded for manualFetch but failed for fetchFashionContent with a build service account permissions error. Root cause: the legacy Cloud Build service account (356828431474@cloudbuild.gserviceaccount.com) was missing the Cloud Run Admin role required for 2nd Gen Cloud Functions. The role was granted via the Google Cloud IAM console. On second deploy attempt, both functions deployed successfully.

- manualFetch(us-central1) -- Deployed successfully

- fetchFashionContent(us-central1) -- Deployed successfully

- Container image cleanup policy set to 1 day to minimize storage costs

## 1.3  Firestore Database Creation

The first manualFetch trigger returned Internal Server Error. Log inspection revealed SERVICE_DISABLED for firestore.googleapis.com -- the Firestore database had never been created despite the project existing. The database was created via the Firebase console with the following configuration:

- Edition: Standard

- Database ID: (default)

- Location: nam5 (United States) -- matches Cloud Functions region

- Security rules: Production mode (Admin SDK bypasses rules)

## 1.4  Firestore Composite Index Creation

After Firestore was created, the next fetch attempt failed with FAILED_PRECONDITION: The query requires an index. The writer.ts deactivation query (filtering by isActive + ordering by expiresAt) requires a composite index. Firebase provided a direct URL to create the index automatically. The index was created and reached Enabled status within approximately 90 seconds.

- Collection: feed_items

- Fields: isActive (Ascending), expiresAt (Ascending), __name__ (Ascending)

- Status: Enabled

## 1.5  Pinterest Endpoint Fix

After Firestore was live, the fetch returned pinterest: {fetched: 0} with a 404 error on the ScrapeCreators API. The endpoint paths in pinterest.ts were incorrect: /v1/pinterest/search/pins should be /v1/pinterest/search, and /v1/pinterest/board/pins should be /v1/pinterest/board. Fixed in place using sed. Pinterest immediately began returning 16 pins per run.

## 1.6  Gemini SDK Migration

With Pinterest fetching 16 pins, written remained 0 due to Gemini errors. Two issues were resolved in sequence:

- Issue 1: Agent Platform API (aiplatform.googleapis.com) was disabled on the chic-vivo project. Enabled via Google Cloud console.

- Issue 2: The model gemini-2.0-flash-001 (and its alias gemini-2.0-flash) was discontinued on June 1, 2026. The @google-cloud/vertexai SDK was also deprecated as of June 24, 2025.

- Resolution: gemini.ts was rewritten to use the @google/genai SDK (already installed in Session 18). Model updated to gemini-2.5-flash. The GoogleGenAI client is initialized with vertexai: true, project, and location for Vertex AI routing.

## 1.7  First Successful Data Write to Firestore

After deploying the updated gemini.ts, the manualFetch function ran successfully end-to-end. The terminal curl command timed out (Gemini processing 16 images sequentially takes longer than the default curl timeout) but the function continued running server-side. The Firestore console confirmed the feed_items collection was populated with real Pinterest data. A sample document confirmed correct Gemini extraction quality:

- title: Gold-Tone Colorful Star Charm Bracelet

- category: Jewelry

- subcategory: Bracelet

- trendingTags: [star charms, colorful jewelry]

- imageURL: real Pinterest CDN image URL

- sourceURL: real Pinterest pin URL

- platform: pinterest

- isActive: true

- fetchedAt / expiresAt: timestamps set correctly (48-hour expiry)

- affiliateURL: empty string (correct -- to be populated in affiliate matching phase)

# Part 2: Architecture Decisions

## 2.1  File Delivery Workflow -- Confirmed Patterns

Several file delivery approaches were tested this session. Results:

- Browser download of dotfiles (.eslintrc.js, .ts files): UNRELIABLE -- browser blocks or hides them

- zsh heredoc (cat << EOF): FAILS -- bracketed paste mode corruption

- Python heredoc: FAILS -- same paste issues as zsh

- node -e inline: PARTIALLY WORKS for simple replacements; fails with special characters (zsh event not found)

- sed -i in-place replacement: RELIABLE for targeted string substitutions

- TextEdit paste: RELIABLE for full file replacement when content is pasted from chat

Going forward: use sed for targeted fixes, TextEdit paste for full file rewrites. The download-and-cp pattern remains valid for files without special characters in the filename.

## 2.2  Gemini Model Strategy

The @google-cloud/vertexai SDK is deprecated (June 2025) and scheduled for removal June 2026. The @google/genai SDK is the replacement. gemini-2.0-flash was discontinued June 1, 2026. The project now uses @google/genai with gemini-2.5-flash via Vertex AI routing (vertexai: true). This is the correct long-term approach.

## 2.3  curl Timeout vs Function Execution

The manualFetch HTTP function processes up to 60 items (20 per platform) through Gemini sequentially. This takes 60-120 seconds, exceeding curl default timeout. The function completes successfully server-side despite the client timeout. For testing, use curl --max-time 120. The scheduled fetchFashionContent function runs via Cloud Scheduler and has a much longer timeout -- this is not an issue in production.

## 2.4  Instagram and TikTok -- Pending

Both Instagram and TikTok fetchers returned fetched: 0 throughout the session. The endpoint paths in instagram.ts and tiktok.ts likely have the same pattern issue as Pinterest (extra path segments). This will be investigated and fixed in Session 20.

# Part 3: Session 20 Priorities (In Order)

- Priority 1: Fix Instagram and TikTok fetcher endpoints -- upload instagram.ts and tiktok.ts, inspect endpoint paths, apply sed fixes

- Priority 2: Trigger manualFetch with --max-time 120 and confirm all three platforms writing to Firestore

- Priority 3: Wire HomeView to Firestore -- replace sampleProducts with a Firestore listener

- Priority 4: Confirm GoogleService-Info.plist is current on MacBook (download fresh copy from Firebase console if needed)

- Priority 5: Push all session changes to GitHub

# Part 4: Git State

- Active project: /Volumes/Samsung X/Development/Belle Trouve/

- Source of truth: Samsung X external drive

- GitHub remote: https://github.com/xmcp72/belletrouve-ios.git

- Session 19: ESLint config updated, pinterest.ts endpoint fixed, gemini.ts rewritten for @google/genai + gemini-2.5-flash

- Note: git push pending at session end

# Part 5: Full Known Issues and Pending Items

| Item | Status | Session / Phase |
| --- | --- | --- |
| Navigation: Browse > Categories > DrillDown > ProductDetail | FIXED | Session 10 |
| BTBackButton tap not firing | FIXED | Session 10 |
| FavoritesView, FavoritesCollectionsView | COMPLETE | Session 12 |
| StudioView, VirtualTryOnView, ComingSoonView | COMPLETE | Session 13 |
| Return-to-top button (all scroll screens) | COMPLETE | Session 14 |
| SearchView, CollectionDetailView | COMPLETE | Session 15 |
| BrowseView black area / status bar strip | COMPLETE | Session 16 |
| ScrapeCreators account + API key | COMPLETE | Session 17 |
| Firebase Blaze upgrade + billing setup | COMPLETE | Session 18 |
| Firebase Functions initialized + dependencies installed | COMPLETE | Session 18 |
| Cloud Functions source code (all 7 files) | COMPLETE | Session 18 |
| SCRAPECREATORS_API_KEY in Secret Manager | COMPLETE | Session 18 |
| ESLint config fix (max-len, require-jsdoc disabled) | COMPLETE | Session 19 |
| Cloud Run Admin role on Cloud Build service account | COMPLETE | Session 19 |
| Cloud Functions deployed (both functions) | COMPLETE | Session 19 |
| Firestore database created | COMPLETE | Session 19 |
| Composite index: isActive + expiresAt on feed_items | COMPLETE | Session 19 |
| Pinterest endpoint fix (/search, /board) | COMPLETE | Session 19 |
| Gemini SDK migration to @google/genai + gemini-2.5-flash | COMPLETE | Session 19 |
| First real data write to Firestore feed_items | COMPLETE | Session 19 |
| Fix Instagram + TikTok fetcher endpoints | PENDING | Session 20 |
| Trigger fetch with all 3 platforms writing | PENDING | Session 20 |
| Wire HomeView to Firestore | PENDING | Session 20 |
| Wire BrowseView search bar to SearchView | PENDING | Session 20+ |
| Remaining category drill-down screens | PENDING | Session 20+ |
| Dark mode toggle (hamburger menu) | DEFERRED | Post-attorney meeting |
| Feed assembly logic (randomize, auto-refresh) | DEFERRED | Data layer phase |
| Affiliate URL population | DEFERRED | Data layer phase |
| Light mode color scheme review | DEFERRED | Post API approval |
| Attorney consultation (CCPA, GDPR, COPPA, ARKit) | PENDING | Pre-launch |
| GitHub Pages HTTPS | PENDING | DNS clearance |
| DMARC record in Namecheap | PENDING | Admin |
| GoogleService-Info.plist -- confirm current on MacBook | PENDING | Session 20 |

Belle Trouve  •  Confidential  •  Christian H. Porter