BELLE TROUVÉ

Session Report  •  Backend Development — Session 18

Date: June 9, 2026  |  Location: MacBook Air (Library)

# Part 1: Work Completed This Session

## 1.1  Firebase Project Setup & Billing

Session 18 began with resolving the Gemini/Vertex AI billing prerequisites before any backend code could be written. The Firebase project (chic-vivo / Belle Trouve) was confirmed on the Spark (free) plan, which does not support Cloud Functions or Vertex AI. The following steps were completed:

- Google Cloud Free Trial activated — $300 credit, expires September 8, 2026

- Billing account created and linked to the chic-vivo Firebase project

- Project successfully upgraded to Blaze (Pay as you go) plan

- $10 budget alert configured as a safety net

- Firebase CLI installed on MacBook Air (Node.js v26.3.0, npm 11.19.0, firebase-tools 15.19.1)

- Firebase login completed as chporter72@gmail.com

- Belle Trouve project confirmed visible via firebase projects:list (Project ID: chic-vivo)

## 1.2  Firebase Functions Initialization

Firebase Functions was initialized in the Belle Trouve project directory on the Samsung X drive. Configuration selections:

- Language: TypeScript

- ESLint: enabled

- Agent Skills for Firebase: enabled

- Firebase configuration files written: firebase.json, .firebaserc, .gitignore

- Functions folder structure created: functions/src/, functions/src/fetchers/, functions/src/processors/

## 1.3  Dependencies Installed

The following packages were installed in the functions/ directory:

- axios — HTTP client for ScrapeCreators API calls

- @google-cloud/vertexai — Vertex AI SDK for Gemini Vision

- @modelcontextprotocol/sdk — required dependency for @google/genai (resolved compile error)

## 1.4  ScrapeCreators API Key Secured

The ScrapeCreators API key was stored as a Firebase Secret Manager secret using the Firebase CLI:

- Secret name: SCRAPECREATORS_API_KEY

- Stored at: projects/356828431474/secrets/SCRAPECREATORS_API_KEY/versions/1

- Key is completely off disk — never stored in any source file or repository

## 1.5  Cloud Functions Source Code Written

All seven source files for the Cloud Functions backend were written and placed in the correct locations on the Samsung X drive. The codebase compiles cleanly with zero TypeScript errors.

| File | Location | Purpose |
| --- | --- | --- |
| types.ts | src/ | TypeScript interfaces — FeedItem, FetchMetadata, Platform, Category, Raw types, GeminiExtractionResult |
| gemini.ts | src/processors/ | Gemini Vision extraction — sends image + caption to gemini-2.0-flash-001, returns structured product data |
| normalizer.ts | src/ | Maps raw ScrapeCreators responses to FeedItem shape for all three platforms |
| writer.ts | src/ | Firestore write logic — batch writes, fetch metadata updates, expired item deactivation |
| instagram.ts | src/fetchers/ | ScrapeCreators Instagram endpoints — hashtag posts, user posts, fashion hashtag/account lists |
| tiktok.ts | src/fetchers/ | ScrapeCreators TikTok endpoints — hashtag posts, user posts, trending, fashion hashtag/account lists |
| pinterest.ts | src/fetchers/ | ScrapeCreators Pinterest endpoints — search pins, board pins, fashion query/board lists |
| index.ts | src/ | Cloud Functions entry points — scheduled fetcher (every 6 hours) + manual HTTP trigger for testing |

## 1.6  TypeScript Build — Clean

npm run build completed with zero errors after two fixes: (1) types.ts was truncated due to a terminal heredoc issue and was replaced via the download-and-cp method; (2) gemini.ts required a systemInstruction type fix for the Vertex AI SDK. The final build is clean.

## 1.7  GitHub Push

All functions code was committed and pushed to the private GitHub repository (xmcp72/belletrouve-ios) at session end. The Samsung X drive remains the source of truth.

# Part 2: Architecture Decisions

## 2.1  Firestore Schema — feed_items Collection

Each document in feed_items represents one scraped post/pin normalized into a platform-agnostic shape. Document ID is deterministic (platform_sourceId) to prevent duplicates on re-fetch. Key fields:

| Field | Type | Notes |
| --- | --- | --- |
| id | string | Document ID — e.g. instagram_ABC123 |
| title / brand / price | string / string / number | Extracted by Gemini Vision |
| imageURL | string | Direct image URL from scraped post |
| affiliateURL | string | Empty initially — populated later via affiliate matching |
| platform | string | instagram ¦ tiktok ¦ pinterest ¦ curated |
| category / subcategory | string | Gemini-inferred — matches BTCategory enum |
| sourceURL | string | Original post URL for attribution |
| fetchedAt / expiresAt | timestamp | expiresAt = fetchedAt + 48 hours |
| isActive | boolean | false = soft-delete / hide from feed |
| engagementScore | number | Likes/saves/views — used for feed ranking |
| trendingTags | string[] | e.g. Quilted, Chain Strap |

## 2.2  Firestore Schema — fetch_metadata Collection

Tracks state of each fetcher run per platform/job type. Document ID format: platform_jobType (e.g. instagram_hashtag_ootd). Records itemsFetched, itemsWritten, creditsUsed, status, and errorMessage for each run.

## 2.3  Gemini Integration — Option A (Extraction at Fetch Time)

Gemini Vision (gemini-2.0-flash-001) runs during the Cloud Function fetch job, not at user view time. Each scraped image + caption is sent to Gemini, which returns: title, brand, price, category, subcategory, trendingTags, and isFashionRelated. Posts where isFashionRelated = false are filtered out before writing to Firestore. This keeps the SwiftUI layer clean — it reads structured data, not raw social posts.

## 2.4  Scheduled Fetch — Every 6 Hours

The fetchFashionContent Cloud Function runs every 6 hours via Cloud Scheduler. Each run: randomly selects a fashion hashtag/query from each platform's curated list, fetches up to 20 posts per platform, runs each through Gemini, writes fashion-related items to Firestore, updates fetch_metadata, and deactivates expired items. A manualFetch HTTP function is also deployed for testing (requires token=belletrouve-dev query param).

## 2.5  Workflow Discovery — Download-and-cp Pattern

Terminal heredoc paste caused bracketed paste mode issues on the MacBook (zsh: bad pattern: [200~cat). The correct workflow for this project is: Claude writes files to /mnt/user-data/outputs/, Christian downloads via chat UI, then cp ~/Downloads/filename.ts to destination path. This is the established pattern for all future file deliveries.

## 2.6  Firebase Project ID Correction

The Firebase project ID is chic-vivo, not belle-trouve as previously noted in session memory. The display name is Belle Trouve. The correct direct URL is console.firebase.google.com/project/chic-vivo/. All source files use PROJECT_ID = 'chic-vivo'.

# Part 3: Session 19 Priorities (In Order)

- Priority 1: Deploy Cloud Functions — firebase deploy --only functions — and confirm deployment in Firebase console

- Priority 2: Trigger manual fetch via the manualFetch HTTP endpoint and verify data appears in Firestore feed_items collection

- Priority 3: Inspect first real feed items in Firestore — confirm Gemini extraction quality (title, brand, category)

- Priority 4: Begin wiring SwiftUI HomeView to Firestore — replace sampleProducts with a Firestore listener

- Priority 5: Confirm GoogleService-Info.plist is current on MacBook (download fresh copy from Firebase console if needed)

# Part 4: Git State

- Active project: /Volumes/Samsung X/Development/Belle Trouve/

- Source of truth: Samsung X external drive

- GitHub remote: https://github.com/xmcp72/belletrouve-ios.git

- Session 18: functions/ folder added — committed and pushed

- Note: functions/node_modules/ is gitignored (correct)

# Part 5: Full Known Issues and Pending Items

| Item | Status | Session / Phase |
| --- | --- | --- |
| Navigation: Browse > Categories > DrillDown > ProductDetail | FIXED | Session 10 |
| BTBackButton tap not firing | FIXED | Session 10 |
| FavoritesView, FavoritesCollectionsView | COMPLETE | Session 12 |
| StudioView, VirtualTryOnView, ComingSoonView | COMPLETE | Session 13 |
| Return-to-top button (all scroll screens) | COMPLETE | Session 14 |
| SearchView, CollectionDetailView | COMPLETE | Session 15 |
| BrowseView black area / status bar strip | COMPLETE | Session 16 |
| ScrapeCreators account + API key | COMPLETE | Session 17 |
| Firebase Blaze upgrade + billing setup | COMPLETE | Session 18 |
| Firebase Functions initialized + dependencies installed | COMPLETE | Session 18 |
| Cloud Functions source code (all 7 files) | COMPLETE — builds clean | Session 18 |
| SCRAPECREATORS_API_KEY in Secret Manager | COMPLETE | Session 18 |
| Deploy Cloud Functions to Firebase | PENDING | Session 19 |
| Trigger manual fetch + verify Firestore data | PENDING | Session 19 |
| Wire HomeView to Firestore | PENDING | Session 19 |
| Wire BrowseView search bar to SearchView | PENDING | Session 18+ |
| Remaining category drill-down screens | PENDING | Session 18+ |
| Dark mode toggle (hamburger menu) | DEFERRED | Post-attorney meeting |
| Feed assembly logic (randomize, auto-refresh) | DEFERRED | Data layer phase |
| Affiliate URL population | DEFERRED | Data layer phase |
| Light mode color scheme review | DEFERRED | Post API approval |
| Attorney consultation (CCPA, GDPR, COPPA, ARKit) | PENDING | Pre-launch |
| GitHub Pages HTTPS | PENDING | DNS clearance |
| DMARC record in Namecheap | PENDING | Admin |
| GoogleService-Info.plist — confirm current on MacBook | PENDING | Session 19 |
| Firebase project ID correction in memory: chic-vivo (not belle-trouve) | NOTED | Session 18 |

Belle Trouvé  •  Confidential  •  Christian H. Porter